|  | **23.02** | **24.02** | **25.02** | **26.02** | **27.02** | **28.02** | **1.03** | **2.03** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| YuriiRozhak | **Done:** After long conversation with UI-team scrum master we finally understood what we should do with project structure after he will provide us a skeleton of our UI part of application.  A lot of theory was readabout possibility to do this.  **Tobedone:**Add e-mail validation. Figure out with expert should it be simple reg-ex validation or should I check if domain exists, or even if there is account with this e-mail address registered on this domain.  **Blockers:**After 5 hours browsing internet think it’s not possible to find out is e-mail refs real person. It’s only possible to check if domain exists and make reg-ex validation | **Done:**Added E-mail Validation  **Tobedone:**merge UI-changes and launch project with them. Refactor my code. Change password generation.  **Blockers:**  Wasn’t able to change this file | **Done:**merged UI-changes and launch project with them.  **Tobedone:**Refactor my code. Change password generation  **Blockers:**problems with starting project. After I resolved one, another appears |  |  |  |  |  |
| RomanKarpliak | **Done:** I have learnt 5 patterns:Singleton, FactoryMethod,AbstractFactory,Builder,Decorator. Read about log4j.  **Tobedone:**Build our project using new design.  **Blockers:** | **Done:**Run new version of the project cloned from webui branch  **Tobedone:**merge Ui with our project  **Blockers:**problem with tomcat | 1. **Done:**Mergedui part with our project   **Tobedone:**find info about maven plugin for angular 2. Rewrite driver service. |  |  |  |  |  |
| YaroslavStefanyshyn | **Done:**  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |
| VolodymyrDerkach | **Done:** - Finished creation unit tests for UtilityService.class;  - Determined and sent all issues to product owner about current task.  **Tobedone:** - Complete creating a plan of implementation of task based on product owner’s response.  **Blockers:** - Not enough information from product owner. | **Done: -** Finished definition of requirements for the task;  - Made base changes in DB in accordance with current requirements.  **Tobedone:** Finish making changes in DB and related entities.  **Blockers**: Issues with creating foreign keys in changelog when creating many to many relationship. | 1. **Done:** - Completed troubleshooting when creating DB schemas based on current requirements; 2. - Successfully launched an updated project. 3. **Tobedone:** - Make a basic list of utilities output to the screen.   **Blockers:** - Not fully updated project. |  |  |  |  |  |
| NazarKohut | **Done:**  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |
| YuriiMalyi | **Done:**  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |
| OrestOhorodnyk | **Done:**  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |