|  | **23.02** | **24.02** | **25.02** | **26.02** | **27.02** | **28.02** | **1.03** | **2.03** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| YuriiRozhak | **Done:** After long conversation with UI-team scrum master we finally understood what we should do with project structure after he will provide us a skeleton of our UI part of application.  A lot of theory was readabout possibility to do this.  **Tobedone:**Add e-mail validation. Figure out with expert should it be simple reg-ex validation or should I check if domain exists, or even if there is account with this e-mail address registered on this domain.  **Blockers:**After 5 hours browsing internet think it’s not possible to find out is e-mail refs real person. It’s only possible to check if domain exists and make reg-ex validation | **Done:**Added E-mail Validation  **Tobedone:**merge UI-changes and launch project with them. Refactor my code. Change password generation.  **Blockers:**  Wasn’t able to change this file | **Done:**merged UI-changes and launch project with them.  **Tobedone:**Refactor my code. Change password generation  **Blockers:**problems with starting project. After I resolved one, another appears |  |  |  |  |  |
| RomanKarpliak | **Done:** I have learnt 5 patterns:Singleton, FactoryMethod,AbstractFactory,Builder,Decorator. Read about log4j.  **Tobedone:**Build our project using new design.  **Blockers:** | **Done:** Run new version of the project cloned from webui branch  **Tobedone:**merge Ui with our project  **Blockers:**problem with tomcat | 1. **Done:**Merged ui part with our project   **Tobedone:** find info about maven plugin for angular 2. Rewrite driver service. |  |  |  |  |  |
| YaroslavStefanyshyn | **Done:**  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |
| VolodymyrDerkach | **Done:** Unit tests for UtilityService  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |
| NazarKohut | **Done:**  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |
| YuriiMalyi | **Done:**  Fixed createChat, getChatById methods in chat controller, added deleteAllChat method  **Tobedone:** add socket technology for chat  **Blockers:** | 1. **Done:** merged ui part with our project   **Tobedone:** add socket technology for chat, investigate patterns  **Blockers:** | 1. **Done:** 1)read articles about software design patterns(state, decorator and chain of responsibility) 2. 2) read stuff about socket technology   **Tobedone:** socket technology for chat  **Blockers:** |  |  |  |  |  |
| OrestOhorodnyk | **Done:**  **Tobedone:**  **Blockers:** | **Done:**  **Tobedone:**  **Blockers:** |  |  |  |  |  |  |